|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MasterQuad 2015 - Weekly meeting (CW19) | | | | | | | |
| Report | | | 2015/05/04 | 11:44 | | HochsChule Esslingen | |
|  | | | | | | | |
| Convened BY | | Jürgen Schmidt | | | | | |
| Type of meeting | | Weekly internal status report | | | | | |
| meeting leader | | - | | | | | |
| recorder | | - | | | | | |
| Minute taker | | - | | | | | |
| Participants | | Oliver Breuning, Martin Brodbeck, Jürgen Schmidt, Philipp Woditsch | | | | | |
|  | | | | | | | |
| Agenda | | | | | | | |
|  | | | **1** | | | **Jürgen Schmidt** | |
| Topic | Software concept briefing ( + Q&A) | | | | | | |
|  | | | | | | | |
|  | | | | | | | |
| Conclusions | No questions. Everyone will respect the coding style guide | | | | | | |
|  | | | | | | | |
|  | | | | | | | |
|  | | | | | | | |
|  | | | **2** | | | **Jürgen Schmidt** | |
| Topic | Clarifying tasks in process | | | | | | |
|  | | | | | | | |
|  | | | | | | | |
| TASKS | | | | | Responsible Person | | deadline |
| I2C-Interfaces / ADC+IR C-Code | | | | | Philipp | | 2015/05/08 |
| Sensor Testing Concept + Distance sensor behavior observations | | | | | Martin | | 2015/05/08 |
| C-Code HAL Barometer & Gyro | | | | | Oliver | | 2015/05/08 |
| C-Code HAL Acc & Compass | | | | | Jürgen | | 2015/05/08 |

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | | **3** | | **Jürgen Schmidt** | | |
| Topic | | Defining interfaces for I2C Low-Level Interface | | | | |
|  | | | | | | |
|  | | | | | | |
| Conclusions | | Oliver will write a document of common requirements for interfacing sensors on I2C | | | | |
| Conclusion is skipped to 2015/05/06 | | | | | | |
|  | | | | | | |
| TASKS | | | | Responsible Person | | deadline |
| Document: Overview on I2C-Commands and common base | | | | Oliver | | 2015/05/04 |
|  | | | |  | |  |

|  |  |
| --- | --- |
| Additional remarks |  |